AmbassadorC v5

Application Status Report

Generated: 13 April 2026

# 1. Overview

AmbassadorC v5 is a unified insurance management platform for South African insurance operations. Ambassadors (external recruiters) submit leads and referrals, which feed into the call centre's sales pipeline powered by FoxPro.

# 2. Production Environment

- Production URL — http://142.93.44.48 (DigitalOcean Droplet, lon1 region)

- Backend Service — systemd unit 'ambassadorc-backend' at /opt/ambassadorc-v5

- Database — DigitalOcean Managed PostgreSQL

- FoxPro SQL Server — www.foxpro.co.za:3231 (external, synced daily at 2:00 AM UTC)

- Stack — TypeScript full-stack (React + Vite frontend, Express + Prisma backend)

# 3. Login Credentials

| Role | Mobile Number | Password |
| --- | --- | --- |
| Admin | 0800000000 | Admin@2024 |
| Ambassador | Any registered mobile | User's chosen password |

New ambassadors can self-register through the Register page on the public site.

# 4. User Roles

| Role | Access Level | Description |
| --- | --- | --- |
| AMBASSADOR | Standard | External recruiters who submit leads and referrals |
| AGENT | Elevated | Can access Clients, Sales, and Commissions pages |
| QA_OFFICER | Elevated | Can access QA reviews, Policies, Documents |
| ADMIN | Full | Full access to all features including system configuration |

# 5. What Is Working

## 5.1 Authentication & User Management

- User registration with mobile number, name, province, department

- JWT-based login sessions (7-day expiry)

- Role-based access control on all frontend routes and backend API endpoints

- 40 registered ambassadors in production database

## 5.2 Ambassador Features

- Dashboard with personal stats overview

- Submit individual leads with contact details

- Submit batch referrals

- View lead history and referral history

- Leaderboard showing real FoxPro-matched sales rankings

- Profile management

## 5.3 Admin Panel

- Agents Page — 40 registered ambassadors with real sales counts, lead counts, earnings (R109/sale commission), trend charts

- Leaderboard — Ranked by real FoxPro-matched sales (e.g. Chad McGrath #1 with 2 sales / R218)

- Clients — Connected to database with search, pagination, detail views

- Sales — Kanban-style view with FoxPro status mapping (new/qa_pending/approved/active/cancelled)

- Products — 10 insurance products configured (LegalNet R129, Lifesaver Accident R79, etc.)

- SQL Console — Run raw queries against the live database

- FoxPro Sync Dashboard — Shows 86,631 synced rows from FoxPro SQL Server, manual trigger available

- AI Agents — 6 registered agents (lead-scorer, QA auto-checker, SMS dispatcher, commission calculator, debit-order reconciler, welcome-pack sender)

- Workflows — 5 workflow templates configured with step management

- Admin Dashboard — System-wide statistics overview

## 5.4 Data Pipeline

- FoxPro SQL Server connection (www.foxpro.co.za:3231) is live and working

- sync_sales_data table with 86,631 real client records

- Three-source sales attribution: native sales + FoxPro agent name match + lead phone-to-FoxPro client phone match

- Daily auto-sync scheduled at 2:00 AM UTC

- Checkpoint-based resumable sync for interrupted jobs

# 6. All Frontend Pages

## 6.1 Public Pages

- / (Landing page)

- /register (Ambassador registration)

- /login (Login page)

## 6.2 Ambassador Pages (requires login)

- /dashboard

- /referrals (Submit referrals)

- /referrals/history

- /leads (Submit lead)

- /leads/history

- /leaderboard

- /profile

## 6.3 Admin Pages (requires ADMIN role)

- /admin (Admin Dashboard)

- /admin/agents (Agent Management)

- /admin/clients (Client Management)

- /admin/sales (Sales Pipeline)

- /admin/commissions

- /admin/qa (Quality Assurance)

- /admin/policies

- /admin/documents

- /admin/products

- /admin/premium-changes

- /admin/ai-agents

- /admin/workflows

- /admin/sms (SMS Center)

- /admin/integrations

- /admin/sql (SQL Query Tool)

- /admin/sync (FoxPro Sync Dashboard)

# 7. Backend API Endpoints

All endpoints are prefixed with /api and require JWT authentication (except auth and health).

| Module | Endpoints | Status |
| --- | --- | --- |
| Auth | POST /register, /login, GET /me | Working |
| Ambassadors | GET /, GET /:id, PUT /:id, POST /change-mobile | Working |
| Referrals | POST /batch, GET /batches, GET /batch/:id | Working |
| Leads | POST /, GET / | Working |
| Dashboard | GET /stats, GET /stats/monthly | Working |
| Clients | CRUD + search, policies, payments, docs, SMS | Working |
| Products | CRUD + premium tiers | Working |
| Policies | CRUD + status updates, premium changes | Working |
| Payments | Debit orders, manual payments, summary | Working |
| Sales | CRUD + status, campaigns | Working |
| Documents | Welcome packs with e-signatures | Working |
| SMS | Send, bulk send, templates, premium notifications | Needs credentials |
| QA | List, create, update QA reviews | Working |
| Commissions | List, summary, mark as paid | Working |
| Admin | Stats, audit log, agents, tier/role management | Working |
| AI Agents | List, status, trigger, history | Working |
| Workflows | Full CRUD + triggers, instances, steps | Working |
| Integrations | 7 integrations configured | Needs credentials |
| SQL Query | Raw SQL execution, schema, stats | Working |
| Sync | Status, trigger, checkpoints, history, preview | Working |
| Leaderboard | Rankings with FoxPro data | Working |
| Health | GET /api/health | Working |

# 8. What Still Needs Completion

## 8.1 Third-Party Integrations (all INACTIVE)

The code for all integrations is built. Each needs real API credentials to activate:

| Integration | Purpose | What's Needed |
| --- | --- | --- |
| Guard Risk SFTP | Policy export to underwriter | SFTP host, username, password/key |
| Netcash | Bank validation, ID verification | API key, merchant credentials |
| QLink | Government debit order processing | API credentials, operator code |
| SagePay | Payment gateway for debit orders | Merchant ID, key, service key |
| SMS Portal | SMS notifications to clients | API key, sender ID |
| ViciDialer | Call centre lead distribution | Server URL, API credentials |
| WATI | WhatsApp messaging to clients | API key, instance URL |

## 8.2 FoxPro Sync (partial)

- Only sync_sales_data has been synced (86,631 rows)

- 27 other FoxPro tables defined but not yet synced:

  - Ambassador tables: am_reg, am_amleads, am_amleadsbatch, am_leadsreceived, AmbassadorAgents, AmbassadorSMSDelivery

  - Sales tables: SalesLeads, SalesHistory, SalesTransactions, SalesCampaigns, SalesProductionDates, LeadsData, MarketingData

  - Payment tables: SagePayTransactions, SageBatchHistory, QLinkBatchHistory, InvoiceData, Invoices

  - Policy tables: PremiumUpdates, WelcomePackHistory, VitalConsultPolicies + premium/transaction/status history

  - Operations tables: fb_PolicyIncrease, SignFoxbill, fb_SignFoxbill, StatusAudit

- A full sync can be triggered from /admin/sync but takes time due to FoxPro server speed

## 8.3 Features Awaiting Data

- Commissions — Logic built but no commission records generated (needs active sales flowing)

- Policies — Page exists, no policies created yet

- Documents / Welcome Packs — Pages exist, need real document generation workflow

- SMS Center — Built but SMS Portal integration is inactive

- QA Reviews — Page exists, needs active sales flowing through for review

- Premium Changes — Page exists, no premium change requests yet

- Debit Orders / Payments — Pages exist, need SagePay/Netcash integration activated

## 8.4 Infrastructure

- Production is HTTP only (no SSL/HTTPS) — browser shows 'Not secure'

- No custom domain configured (currently accessed via IP: 142.93.44.48)

- GitHub repo (ZubeidHendricks/ambassadorc-v5) is behind production — deployment is via SCP

# 9. Current Production Data Summary

| Metric | Count |
| --- | --- |
| Registered Ambassadors | 40 |
| Leads Submitted | 36 (all by Carl McGrath) |
| FoxPro Synced Records | 86,631 |
| Products Configured | 10 |
| Workflow Templates | 5 |
| AI Agents | 6 |
| Active Integrations | 0 of 7 (all need credentials) |
| Top Performer | Chad McGrath (2 sales, R218) |